**Team Zoo GuideMeeting Minutes**

**Date: 3/12/2021**

Attendees: Rebecca Grantland, Sarah Wathke, Suzanne Moore, Zachary Jones, ~~Hritik (Ricky) Pathak~~, Christopher Cotton

Items Discussed and Decisions Made:

* What got done this week
  + Unit test to make sure all animals are entered and if there is information missing was made and complete.
  + The program now has a navbar with ‘Home’, Full ‘Animals’ list, and ‘Back’ buttons that all work appropriately. The program can go from the home -> region listing -> animal information for selected animal appropriately as well as home -> full animal list -> animal information for selected animal. The back button works using browser history, so it goes back to the last viewed page no mater what it is.
  + The search bar and zoom on region select still need to be completed.
* Next week’s work
  + We will have 3 groups of 2 working on different assignments. One group for the search bar, another for the zoom on select, then one to work on documentation updates.

Action Items:

* Ricky and Suzanne will work on the search bar.
* Chris and Sarah will work on the zoom on select.
* Rebecca and Zach will work on updating documentation